Milestone Deliverables
Module 7 Milestone Deliverables
- NPC Dialogue system 50%
- Level Blockout(basic level 1 block out)20%

Module 12 Milestone Deliverables
- Enemy function working(can kill a player and have the petering)
- two-level accomplished
- NPC Dialogue is fully working
- Some interaction with the environment/ some gameplay

Teenager Adventure DevLog

Module03 Feb 19th-26th
Goals:
●	DevLog File Creating- 80%
●	Game Walkthrough document 30%
●	Character Machenic:
- Dash- 100%
- Double Jump -100%
- Wall Run- 30%
Comments: This week/module Creating the story and character mechanic. Once it was done for the mechanic. I can begin to build out the level and make the walkthrough.

Module04 Feb 26th- March 4th
Goals:
●	Character Mechanic
-Wall Run 100%
●	Level Block Out 10%

Comments: Finished the wall run, player just jump through it and

Module05 March 4th-11th
Goals:
●	Redo room and roof hight, make it looks not super laggy for the level 80%
●	Fix super leggy problem 100%
Comments:
Their was a script from the character make my level super leggy. I just fix the logic problem and make it looks normal.

Module06 March 11th-18th
Goals:
●	Create level Bolck out for first level 40%
●	Create weidge for the NPC10%
Comments:
Creating Wardrop and the level for the walkthrough. I am trying to fix the wall runner angle but it still not working. Creating the widget next step is redo the NPC dialogue.

Module07 March 18th-26th
Goals:
●	Create a block out for first level 60%
●	Create level sequence for First puzzle, Mouse eat cheese.
●	figure out the timing for the wall(wall run fix) 100%
●	Health system 50%
●	figure out the timing for t

Comments:
Mouse eats cheese is the first simple puzzle for the player can walk through.

Module08
Goals:
●	Create Tutorial area 100%
●	Fixing the wall run too short and making a confusing problem
●	Add some gaps can let the player see there was a mouse under the player, so the player can push the cheese.

Comments:

Module09
Goals:
●	Create approximately all the world build out 80%
●	Create Mouse running,and area build
Comments:
Making a chasing area for the mouse, so player need to jump on the platform,and showing the demo

Module10
Goals:
- Finished all the level blockout 100%
- Fix the player cannot get into the wardrop(ant level)
- Create script for player cannot jump

Comments:
 Finished all the level block out and until to the Boss room, fix the level in the ant area that player cannot get into . I think I won’t do anything for the level .
Module11
Goals:
- change level block out(make level looks know next step,and level look more clean)
- Add a dialogue system
- Create player cannot jump in ant area

Comments:
 Making the dialogue system for the player when player go through, and create player cannot jump
Module12
Goals:
- Make the level look more polished
- Stop the player from jumping when they get into the ant area, and block the wrong path
- Add an ant sequence for petro
- add subtitle(information chat system)

Comments:

Module13
Goals:
- Change the material for the game
- Adding the determinate sound for the mouse
- Make the mouse look more creepy
- Adding light and changing the light seems more linear
Comments:
 Make the level feel more liner
Module14 Final Playable
Goals:
Change some lights on the level. Turn the lights down
Anding NPC dialogue
Fixing NPC dialogue is not showing issue

Comments: